# PerkValet Backend Master Plan Tracker

Done / Partial / Not Done map and thread update log

Last updated: 2026-01-29 06:05 (local)

Canonical specs: PerkValet_Master_Spec_FULL_MERGED_v2.08 (requirements), PerkValet_Master_Spec_Machine_v2.05 (checklist lens)

Scope note: This tracker focuses on big rocks (major epics). No cleanup/micro-tasks.

# Current state snapshot

Confirmed completed: POS-8 backend mechanics validated (provisioning, shift-code login, POS JWT, replay/idempotency, stats/activity).

QA position: Workspace-only quickrun script is green end-to-end; backend repo ignores workspace QA folder.

Known pauses / deferred domains: Billing domain backend (schema + generator + Stripe + cron) remains deferred; email delivery integration remains deferred.

# Spec map (big rocks)

| Area | Spec ref | Status | Evidence / notes | Next action (big rock) |
| --- | --- | --- | --- | --- |
| POS Integration (Initial Release) | v2.08 §13 | DONE | POS-8 endpoints validated end-to-end; replay window + idempotency enforced on write endpoints. | None (only future enhancements if desired). |
| Roles & boundaries (normative) | v2.08 §15–§17 / v2.05 Roles+Invariants | PARTIAL | Patterns exist (admin gate, POS-only), but platform-wide enforcement across billing/payments/support/config not proven complete. | Complete enforcement across billing/payments + support assist + merchant-admin config. |
| Public pay constraints (payer-only) | v2.08 §15–§17 / v2.05 PAYER | PARTIAL | UI scaffolding exists; backend billing/payments not fully implemented to enforce payer-only end-to-end. | Implement billing+payments domain to enforce payer-only + immutable invoices. |
| Mandatory hooks (QA/Support/Docs/Chatbot) | v2.08 §15–§17 / v2.05 Hooks | PARTIAL | Hooks exist in POS flows; coverage across billing/admin/config/support not verified. | Add hooks for billing, onboarding, merchant admin config, support workflows. |
| Merchant onboarding / setup | v2.08 §5 | PARTIAL | Admin-gated merchant/store capabilities exist; full onboarding workflow not verified against spec. | Define/implement end-to-end onboarding: merchant -> stores -> users/roles ready. |
| Merchant Admin: manage users / products / rewards config | v2.08 §6–§8 / v2.05 MERCHANT_ADMIN | NOT DONE / UNKNOWN | POS can issue rewards; configuration surfaces not confirmed complete. | Build merchant-admin configuration domain (users, products, reward definitions/rules). |
| Reward lifecycle model (states/rules) | v2.08 §7 | PARTIAL | Issuance at POS exists; lifecycle rules (eligible/available/redeemed/expired, non-stackable) not proven end-to-end. | Implement full reward lifecycle + rule enforcement + auditability. |
| Analytics & reporting (beyond POS today/activity) | v2.08 §12 | PARTIAL | POS today stats + recent activity exist; broader merchant/store reporting not confirmed. | Implement reporting rollups (issued vs redeemed, rates, store/merchant summaries). |
| Offline & resilience (beyond POS replay) | v2.08 §11 | PARTIAL | Replay/idempotency exists for POS writes; offline queue/sync is broader and not verified end-to-end. | Decide offline model and implement reconciliation + duplicate prevention across flows. |
| Consumer app requirements | v2.08 §9 | NOT DONE | Not implemented in current validated scope. | Implement consumer history/dashboard/notifications if in MVP scope. |
| Group model (phased, MVP reporting) | v2.08 §10 | NOT DONE | Not implemented. | Implement group participation model + reporting-only settlement + visibility constraints. |

# v2.05 checklist lens (roles / hooks / invariants)

Use this section when closing a thread to quickly mark progress against the machine checklist.

| Checklist item | Status | What exists now | Big rock remaining |
| --- | --- | --- | --- |
| PLATFORM_ADMIN: onboard_merchant | PARTIAL | Admin gates + some onboarding endpoints exist. | Confirm/complete full onboarding workflow. |
| PLATFORM_ADMIN: grant_support_access | NOT DONE / UNKNOWN | Not confirmed. | Define support access model + implement. |
| SUPPORT: billing_help | NOT DONE / BLOCKED | Billing backend deferred. | Implement billing domain + support assist surfaces. |
| SUPPORT: payment_issue_resolution | NOT DONE / BLOCKED | Stripe/webhooks not complete. | Implement payments state machine + support tooling. |
| MERCHANT_ADMIN: manage_users | PARTIAL | Some membership patterns exist. | Complete merchant-admin user management endpoints/flows. |
| MERCHANT_ADMIN: products | NOT DONE / UNKNOWN | Not confirmed. | Implement product catalog/config domain. |
| MERCHANT_ADMIN: rewards (configuration) | PARTIAL | POS issuance exists. | Implement rewards definitions/rules configuration. |
| MERCHANT_AP: receive_invoice | NOT DONE / BLOCKED | Email/billing backend deferred. | Implement invoice notifications + delivery. |
| MERCHANT_AP: pay_invoice | PARTIAL | UI exists; backend enforcement TBD. | Implement billing/payments + payer-only enforcement. |
| PAYER: pay_invoice_only | PARTIAL | UI exists; backend enforcement TBD. | Implement payer-only backend contract enforcement. |
| HOOKS: QA | PARTIAL | Present in POS flows. | Expand across billing/admin/config/support. |
| HOOKS: Support | PARTIAL | Structured logging exists. | Add support-oriented hooks + correlation IDs across flows. |
| HOOKS: Docs | NOT DONE / UNKNOWN | Not confirmed. | Define docs hook outputs and implement key references. |
| HOOKS: Chatbot | NOT DONE / UNKNOWN | Not confirmed. | Define chatbot context surfaces; implement stable event keys. |
| INVARIANT: Admin never pays invoices | PARTIAL | Intent exists; billing backend deferred. | Enforce in billing/payments endpoints. |
| INVARIANT: Support assists but does not pay | PARTIAL | Intent exists; enforcement TBD. | Enforce in billing/payments endpoints. |
| INVARIANT: Payer only pays | PARTIAL | UI intent exists; enforcement TBD. | Enforce on pay endpoints + public UI. |

# Next-thread focus (choose one)

Pick one focus per thread and update this section at thread close:

Billing + payments epic (schema + invoices + Stripe + webhooks + cron + email)

Merchant-admin configuration epic (users + products + rewards definitions/rules)

Reporting/analytics epic (store/merchant rollups)

Support-access epic (scoped assist surfaces)

# Thread update log

Add one row at the end of each thread. Keep it short and concrete.

| Date | Thread / milestone | Repo (backend/admin) | Branch / tag | What changed (1–3 bullets) | Status impact (what moved in tracker) |
| --- | --- | --- | --- | --- | --- |
| 2026-01-28 | POS-8 QA workspace setup | backend | pos-8c-from-8a / ef85d50 | - Added backend .gitignore entries to ignore workspace qa folder - QuickRun run-only script green (workspace only) | No spec status change; improves repeatable POS validation without repo churn. |
| 2026-01-?? | POS-8 backend completion | backend | pos-backend-auth-provision-1-locked (c8c27e6) | - Terminal provisioning + shift-code provision/login - Replay protection + idempotency - Stats today + recent activity verified | POS Integration marked DONE; POS auth/resilience marked as implemented for POS flows. |

# How to use this tracker

At the end of each thread:

1) Update the status fields in the Spec map and v2.05 checklist lens (DONE / PARTIAL / NOT DONE).

2) Add one row to the Thread update log with the branch/tag and what changed.

3) In 'Next-thread focus', select the one epic you want next and delete the others (or mark the chosen one).